## Slide 1: مبادرة مصر الرقمية
Track Training provided by:
Next Academy
Odoo Technical Instructor :
Eng. Ahmed El Malkey

## Slide 2: Graduation Project of Odoo Consultant Applicant Track
Project Team :
Eng. Mohamed Marzouk
Ms. Asmaa Samir
Ms. Wafaa Badr
Mr. Maged Kamel

## Slide 3: Technical Presentation
ERP Odoo 18.2 Implementation
for Kemet Sports Wear Co.
Presented by:
Pro Sync Integrated Solutions

## Slide 4: Agenda
1. Company Overview
2. Project Objectives
3. Odoo 18.2 Modules Scope
4. Technical Architecture
5. Implementation Plan
6. Key Customizations
7. Integration Points
8. Expected Outcomes
9. Q&A

## Slide 5: Company Overview
9 Retail Stores across Egypt
Full Manufacturing Operation:
Knitting, Dyeing, Printing, Embroidery, Cutting, Sewing, Packing
Fashion Design & Pattern Studio
Wholesale Trading
Exporting to USA and Europe
Importing from China, India, Europe

## Slide 6: Project Objectives
Unify all departments under one ERP system
Improve visibility, traceability, and reporting
Automate manufacturing & supply chain workflows
Streamline import/export processes
Integrate retail & wholesale operations
Enable future scalability and growth

## Slide 7: Modules Scope
Retail: POS, Inventory
Wholesale: Sales, CRM
Manufacturing: MRP, PLM, Quality
Design: PLM, Project
Imports/Exports: Custom Shipping Module
Accounting: Accounting, Multi-currency
HR: Payroll (Localized), Attendance
Reporting: Dashboards, BI, Spreadsheets

## Slide 8: Technical Architecture
Odoo Version: 18.2 Enterprise
Deployment: Odoo.sh / On-premises (TBD)
Integrations:
- POS hardware
- Barcode scanners
- Shipping carriers (DHL, Aramex)
- Email/SMS gateways
Data Migration:
COA, Transactions, Balances, Products, Partners(Customers & Suppliers "Vendors”)

## Slide 9: Implementation Plan
Phase | Duration | Key Deliverables
Requirement Analysis | 2 weeks | Process Mapping, Scope Definition
System Design | 1 week | Architecture, Data Models
Configuration & Dev | 6 weeks | Modules Setup, Customization
Data Migration | 1 week | Legacy to Odoo
UAT & Training | 4 weeks | Testing, User Training
Go-Live | 2 week | Live System Launch
Support | 2 month | Stabilization, Fine-tuning

## Slide 10: Key Customizations
Export Documentation Generator
Import Shipment & LC Tracker
Custom Production Planning
Per Production Entity |Customers |Products
Custom Pattern Design Workflow
Wholesale B2B Portal
Egypt Payroll Localization

## Slide 11: Integration Points
POS Hardware (Cash Drawer, Printer, Scanner)
Barcode Management in Warehouse
API for Freight Forwarders / Customs
Bank API (optional)
E-commerce (future scope)

## Slide 12: Expected Outcomes
Single Source of Accurate Information across departments
Reduced lead times and operational bottlenecks
Accurate costing and margin analysis
Real-time stock visibility across locations
Enhanced export/import documentation & led time
Improved customer experience at retail chain

## Slide 13: Q&A
Thank you!
We’re happy to take your questions.